**Automatidata Project Proposal**

## **Overview:**

The New York City Taxi and Limousine Commission (TLC) seeks a way to utilize the data collected from the New York City area to predict the fare amount for taxi cab rides

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestone** | **Tasks** | **Deliverables/Reports** | **Relevant Stakeholder (Optional Activity)** |
| **1** | **Establish structure for project workflow (PACE)**  **Plan** | Global-level project document | Deshawn Washington  — Data Analysis Manager |
| **1a** | **Write a project proposal**  **Plan** | Project proposal | Uli King — Senior Project Manager |
| **2** | **Compile summary information about the data**  **Analyze** | * Data files ready for EDA | Luana Rodriquez — Senior Data Analyst |
| **2a** | **Compute descriptive statistics**  **Analyze** |  | Deshawn Washington — Data Analysis Manager |
| **3** | **Begin exploring the data**  **Analyze** | * EDA report | Deshawn Washington — Data Analysis Manager |
| **3a** | **Data exploration and cleaning**  **Analyze** | Cleaned Data | Luana Rodriquez — Senior Data Analyst |
| **4** | **Visualization building**  **Analyze** | Tableau dashboard  visualizations | Uli King — Senior Project Manager |
| **4a** | **Conduct hypothesis testing**  **Analyze and Construct** | * Analysis of testing results between two important variables | Udo Bankole — Director of Data Analysis |
| **5** | **Build a regression model**  **Construct** | Regression model | Luana Rodriquez — Senior Data Analyst |
| **5a** | **Evaluate the model**  **Execute** | * Determine the success of the model | Udo Bankole — Director of Data Analysis |
| **6** | **Communicate final insights with stakeholders**  **Execute** | * Final model * Report to all stakeholders | Uli King — Senior Project Manager |

Milestone 1: 1-2 days

Milestone 2: 2-3 weeks

Milestone 3: 1 week

Milestone 4: 1 week

Milestone 5: 1-2 weeks

Milestone 6: 1 week